## Slide 1: CMPE 295B Project Status SEQSUMM: Sequence Summarizer with Transformer Park-Younghee
Gunjal Gupta gunjal.gupta@sjsu.edu
Heli Sanjaykumar Patel helisanjaykumar.patel@sjsu.edu
Leonid Grekhov leonid.grekhov@sjsu.edu
Shaunak Anirudha Bhatlawande shaunakanirudha.bhatlawande@sjsu.edu

## Slide 2: Project Prototype Completion Status
Overall Project Completion Status: 30% complete
Individual Status
  Gunjal Gupta (research work): 5% complete
  Heli Sanjaykumar Patel (research work): 5% complete
  Leonid Grekhov (research work and made discriminator for model): 10% complete
  Shaunak Anirudha Bhatlawande (research work and made generator for model): 10% complete

## Slide 3: Project Report Completion Status
Overall Project Report Status: 20% complete
Individual Status
  Gunjal Gupta ( In Project Architecture section chapter Architecture subsystem): 100% complete
  Heli Sanjaykumar Patel (In Project Architecture chapter wrote Introduction): 100% complete
  Leonid Grekhov (In Project Overview chapter wrote Introduction): 100% complete
  Shaunak Anirudha Bhatlawande (In Project Overview chapter wrote Proposed area of study and Current state of Art): 100% complete

## Slide 4: Project Concerns
Resource needs not satisfied
  None
Potential project showstoppers
  Accuracy of the model
  Insufficient research paper references

## Slide 5: Meetings with Project Advisor
Recent meetings with Project Advisor
  Regarding update and planning on Project on 25th August 2022
Planned meetings with Project Advisor
  Monthly - Project status updates

## Slide 6: Special Needs for Project Expo
No special needs